# Week 3 Task Breakdown — RESOLV-HQ

Period covered: Week 3    |    Date: 18 Sep 2026

Environment setup and infrastructure integration, frontend-to-backend connectivity, data access and tool execution, RAG/LLM service wiring, human-in-the-loop approval, and observability/CI-CD — organized below by workstream. Each task lists its planned scope plus a status and implementation note reflecting the current state of resolv-hq, resolv-hq-backend, and resolv-hq-customer as of this report.

Roughly a third of the plan is already in place from prior sprints (Docker orchestration, the Axios client, Zustand stores, the ticket/approval data model). The critical path for Week 3 is the same one flagged at the end of Week 2 — live model + retrieval wiring (Tasks 13-15, 17) — plus everything downstream of it that currently has nothing to test against (Tasks 18-20).

# Environment Setup & Infrastructure Integration

- Multi-Container Docker Compose Orchestration: Configure docker-compose.yml to bundle and network the Next.js frontend, backend agent service, and vector database in a single reproducible local environment.

Notes: resolv-hq-backend/docker-compose.yml already orchestrates four services — backend (Express API), admin-app (Next.js, this resolv-hq repo), admin-nginx, and customer-web (Expo web build with its own baked-in nginx) — networked by Compose service name, with build-time vs. runtime env vars correctly split (see NEXT_PUBLIC_API_BASE_URL vs. API_BASE_URL). No vector database service is defined yet — needs adding once Task 13 picks a store.

- Nginx Reverse Proxy Gateway — Set up Nginx as the primary API gateway to route inbound client requests, handle SSL termination, and enforce path rewrite rules across microservices.

Status: Partial

Notes: nginx/admin-app.conf proxies all traffic to the admin-app upstream on port 80, including websocket upgrade headers (Connection/Upgrade) for future streaming support. No SSL/TLS termination configured (plain HTTP only), no path-rewrite rules, and the backend API itself is exposed directly on :4000 rather than routed through this gateway.

- Task 3: Environment Configuration Infrastructure — Create centralized .env schema validation scripts to safely pass public runtime variables to Next.js while isolating backend API secrets and LLM keys.

Status: Partial

Notes: .env.example (resolv-hq-backend) documents the required shape — Supabase URL/anon/secret keys, PORT, ALLOWED_ORIGINS, plus each frontend's NEXT_PUBLIC_/EXPO_PUBLIC_ build args — and src/backend/api/server.ts relies on the NEXT_PUBLIC_ prefix convention to keep server-only vars out of the browser bundle. There is no automated schema validation (e.g. a zod-parsed env module that fails fast on boot) yet — currently convention + documentation only.

- Task 4: CORS & Security Middleware Pipeline — Implement cross-origin resource sharing (CORS) rules and security headers within the gateway layer to block unauthorized origin calls.

Status: Partial

Notes: resolv-hq-backend/src/app.ts wires the cors package against a comma-separated ALLOWED_ORIGINS allowlist (falls back to allow-all if unset — worth tightening for prod). No additional security headers (helmet, CSP, HSTS, X-Frame-Options) are set at either the Express app or the nginx gateway yet.

# Frontend-to-Backend Connectivity & State Management

- Task 5: Modular Axios API Client Setup — Build a structured Axios client library in Next.js featuring request/response interceptors for automatic session token injection and standardized error catching.

Status: Done

Notes: src/backend/api/client.ts exports a shared axios instance with a request interceptor that reads the browser Supabase session and attaches it as a Bearer token, plus a response interceptor that logs a clear "backend unreachable" error when a request fails with no response. A parallel apiFetch helper in api/server.ts covers Server Components (fetch-based, since it needs next/headers, which can't ship in a client bundle).

- Task 6: Zustand Conversation Store Implementation — Develop client-side Zustand stores to manage active chat sessions, turn histories, optimistic UI updates, and tool execution progress flags.

Status: Done

Notes: src/lib/stores/console-store.ts, chat-store.ts, and admin-store.ts cover the agent workspace, customer chat, and admin ticket queue respectively, including run/step state and approval flags. console-store's step-by-step progression is currently driven by demo-run-script.ts's scripted playback rather than live agent events — functionally complete for the UI, pending Task 7's real event source.

- Task 7: SSE / Streaming Response Pipeline — Establish Server-Sent Events (SSE) or WebSockets between the backend agent service and Next.js frontend to render model token outputs in real time.

Status: Not started

Notes: chat.ts currently exposes a single request/response POST /chat/conversations/:id/messages route — the assistant reply is computed and inserted in one round trip, no incremental token streaming. This is the same gap flagged as the Week 2 critical path (live model wiring) and now blocks a genuinely real-time console.

- Task 8: Global Frontend Error Boundary Wrappers — Implement Next.js React error boundaries to render fallback UI components when backend agent routes or model endpoints fail or time out.

Status: Not started

Notes: No error.tsx or global-error.tsx found under resolv-hq/src/app or any route group. Failed apiFetch/apiClient calls currently throw/reject with no dedicated fallback UI to catch them.

# Data Access & Tool Execution Pipeline

- Task 9: Mock Database & CSV Data Drivers — Implement lightweight database connectors and CSV parsing logic to query synthetic customer accounts and service outage logs into memory.

Status: Deviation

Notes: The system already runs against a real Supabase/Postgres instance (src/lib/supabase.ts, migrations/0001-0002) rather than an in-memory mock DB or CSV files — requests, profiles, help_articles, agent_approvals, etc. are live tables. If the brief specifically wants a synthetic/offline dataset for demoing outages, that would be a new, separate seed/fixture layer rather than a replacement for the current data layer.

- Task 10: Read-Only Diagnostic Tool REST Endpoints — Expose internal REST routes for account_status_lookup and outage_status_checker to allow the agent layer to trigger database checks securely.

Status: Not started

Notes: No account_status_lookup or outage_status_checker endpoints exist. The closest existing analogs are GET /requests and GET /requests/:id (ticket status lookups) — this task needs to be scoped against the actual domain model (support tickets) rather than the outage-checker framing in the brief, or a new outage_status_history-style table needs to be designed first.

- Task 11: Deterministic Safety Layer Middleware — Build gateway validation logic that inspects agent actions and drops any unapproved state-changing payloads (e.g., direct refund execution attempts).

Status: Partial

Notes: requireAuth + requireRole('staff'/'customer') gate every mutating route, and decideApproval() (lib/approval-decisions.ts) is the single choke point every approval must pass through before a status changes — so no client can force an approval without a staff-authenticated decision. There is no generic middleware yet that inspects an arbitrary agent-proposed action payload and rejects unapproved state-changing types before it reaches a route handler; enforcement today is per-route role checks plus the human gate itself, not a shared policy layer.

- Task 12: Ticket Dispatch Schema & Persistence Router — Program the backend database models and routing handlers required to store, update, and manage generated support ticket states.

Status: Done

Notes: requests table plus request_messages / request_attachments / request_status_history / request_feedback (migrations 0001-0002), fully wired in routes/requests.ts: create, list (role-scoped), detail, status transitions, self-assign, messages, file attachments (Supabase Storage), and CSAT feedback. Status history is written by a DB trigger, not the route handler.

# RAG Engine & LLM Service Connectivity

- Task 13: Vector Store API Connectivity — Integrate the backend service with the vector database instance (e.g., ChromaDB, Qdrant, or Pinecone) to accept policy embedding queries.

Status: Not started

Notes: No vector store client or dependency exists in resolv-hq-backend. This is the prerequisite for Task 14 and needs a decision (ChromaDB vs. Qdrant vs. Pinecone) plus a Docker Compose service (feeding back into Task 1).

- Task 14: RAG Context Payload Assembler — Write pipeline logic that extracts top-k retrieved text passages from the vector store and dynamically formats them into the LLM prompt payload.

Status: Not started

Notes: lib/ai.ts's answerQuestion currently does plain keyword substring-matching over help_articles rows (scoreArticle), not embedding-based top-k retrieval — and there is no LLM prompt call at all yet, so there's no payload to assemble into. This is the direct successor to Week 2's flagged "model integration is the critical path" risk.

- Task 15: Multi-Provider LLM Gateway Wrapper — Implement API client wrappers with automated fallbacks to handle model switching between primary and secondary AI providers.

Status: Partial

Notes: routes/admin/agent-providers.ts already gives staff full CRUD over registered providers (name, provider, model, masked API key, status) — the configuration/registry half of this task is done. There is no runtime wrapper yet that actually calls a provider's completion API or falls back from a primary to a secondary provider on failure; agent-providers rows aren't consumed by any live call path today.

# Human-in-the-Loop Dashboard Integration

- Task 16: Approval Queue REST/gRPC Endpoints — Create dedicated backend routes for the Human Admin Approval Dashboard to retrieve pending escalation tickets, inspect evidence, and log decisions.

Status: Done

Notes: routes/admin/approvals.ts covers the full flow: GET / (ticket queue, joined against requests + profiles), GET /:id (full escalation detail — transcript, policy evidence, proposed action, CSAT), and PATCH /:id/approve|reject (routed through the shared decideApproval()). Two endpoints (available-admins, request reassignment) are mounted under /admin/approvals/* rather than the spec's originally-named top-level paths, since app.ts only mounts this router there — flagged in-code as a decision for whoever owns app.ts next.

- Task 17: Post-Approval Action Dispatch Engine — Build the trigger execution service that fires downstream account/billing mutations only after a human approval flag is confirmed.

Status: Not started

Notes: decideApproval() currently only updates the agent_approvals row and writes an admin_activity_logs entry — there is no separate dispatch service that actually executes the approved account/billing mutation afterward. This is the natural next step once an approval is confirmed, and should consume the same agent_approvals.status = 'approved' transition decideApproval() already produces.

# Observability, CI/CD & Testing Pipeline

- Task 18: Centralized Audit Logging Pipeline — Set up structured JSON log aggregators to capture agent intermediate reasoning, tool inputs/outputs, system timestamps, and session context.

Status: Partial

Notes: admin_activity_logs already captures structured JSON detail for two call sites — approval_decided (lib/approval-decisions.ts) and request_assigned (routes/admin/approvals.ts) — with admin id, action, target type/id, and timestamp. It is not yet a general-purpose pipeline: there's no logging of agent intermediate reasoning or tool inputs/outputs, since no live agent/tool-calling loop exists yet (depends on Tasks 14/15/17 landing first).

- Task 19: GitHub Actions Integration Test Pipeline — Configure automated CI workflows to validate Docker container builds, lint codebases, and run endpoint sanity checks on pull requests.

Status: Not started

Notes: The only content under .github/ across the three repos is an unrelated java-upgrade modernization scaffold — no workflow YAML exists for Docker build validation, linting, or endpoint sanity checks on PRs.

- Task 20: End-to-End API Integration Test Suite — Build automated Postman/Pytest integration suites to simulate full user request journeys through gateway, model, tool, and approval stages.

Status: Not started

Notes: No test files (*.test.ts, *.spec.ts) or Postman collections exist in resolv-hq, resolv-hq-backend, or resolv-hq-customer today. This depends on Tasks 7, 14, 15, and 17 landing first so there's an actual end-to-end journey (gateway → model → tool → approval) to script against.